EduIG-Pipeline

Developer A — Task Guide

Your Personal Build Plan (Weeks 1–6)

| Version | 1.0 — 2026-05-31 |
| --- | --- |
| Role | Developer A (You) |
| Tool | Google Antigravity (Agent-First IDE) |
| Timeline | 6 Weeks (Part-time) |
| Your Tasks | Tasks 3, 4, 5, 6, 9, 10, 13, 16, 19 + shared tasks 12, 15, 18, 20, 21, 22 |

# 1. Your Role in the Project

You are Developer A. Your core strength is the data processing pipeline — turning raw browser output into clean, compliant, validated data. You own the scraping engine, data quality layer, compliance module, and documentation.

## Your Primary Ownership

| Week | Your Focus | Shared With Dev B |
| --- | --- | --- |
| Week 1 | Config System (Task 3), Logger (Task 4), Browser Worker (Task 5) | Review Dev B's Git setup & README |
| Week 2 | Rate Limiter (Task 6), Parser (Task 9), Normalizer (Task 10) | Connect pipeline in run.py (Task 12) |
| Week 3 | PII Stripper & Compliance (Task 13) | Integration Tests (Task 15), Error Handling review |
| Week 4 | Post Extraction & Engagement Metrics (Task 16) | Jupyter Notebooks (Task 18) |
| Week 5 | README & Architecture Diagrams (Task 19) | Final Verification (Task 20) |
| Week 6 | Statistical Analysis, Visualizations, Methodology | End-to-End Test Run (Task 21), Compliance Report (Task 22) |

# 2. Your Git Branch Strategy

Never commit directly to main. All your work goes through feature branches and Pull Requests reviewed by Developer B.

Your Branches dev-a/week1-config ¦ dev-a/week1-logger ¦ dev-a/week2-rate-limiter ¦ dev-a/week2-parser ¦ dev-a/week2-normalizer ¦ dev-a/week3-compliance ¦ dev-a/week4-posts ¦ dev-a/week5-readme

## Commit Format (Mandatory)

Every commit must follow this format — enforced by commitlint:

Format feat(scope): description [#task-number] Examples: feat(config_loader): add Pydantic ConfigSchema with nested models [#3] feat(rate_limiter): implement circuit breaker state machine [#6] fix(parser): handle missing bio field in browser response [#9] test(normalizer): add PII stripping verification tests [#10]

# 3. Your Antigravity Setup (Do This First — Week 1, Day 1)

Before you write any code, set up Antigravity correctly. These steps take ~30 minutes and save you hours of back-and-forth.

## Step 1: Install & Create Workspace

- Download and install Antigravity from antigravity.google/download

- Sign in with your Google account

- Create new workspace named: EduIG-Pipeline

- Install the Chrome extension (for browser agent features)

## Step 2: Upload All 5 Project Documents

Create a docs/ folder in your workspace and upload all 5 files:

| # | File Name | Why You Need It |
| --- | --- | --- |
| 1 | PRD.md | Scope boundaries and acceptance criteria — check before every task |
| 2 | ARCHITECTURE.md | Module design and data flow — your implementation blueprint |
| 3 | AI_RULES.md | Non-negotiable coding rules — Antigravity MUST follow these |
| 4 | PLAN.md | Full task breakdown with deliverables and verification commands |
| 5 | PROMPT_FOR_ANTIGRAVITY.md | The exact prompts to paste into Antigravity for each task |

Tell Antigravity: "Read all documents in the docs/ folder before starting any work."

## Step 3: Copy 4 Skills Into Your Workspace

Run these commands in your terminal (or ask Antigravity to do it):

Terminal Commands cp -r /app/.agents/skills/web-scraper .agents/skills/ cp -r /app/.agents/skills/bash-scripting .agents/skills/ cp -r /app/.agents/skills/api-patterns .agents/skills/ cp -r /app/.agents/skills/workflow-automation .agents/skills/

## Step 4: Create Rule Files

Create .agents/rules/eduig-code-style.md with the content from PROMPT_FOR_ANTIGRAVITY.md Section 1.

Create .agents/rules/eduig-git-rules.md with the commit format rules.

## Step 5: Create Workflow Files

Create .agents/workflows/eduig-build-phase.md — this is the standard 11-step workflow Antigravity follows for every task.

## Step 6: Configure Antigravity Permissions

Go to Settings → Agent → Permissions and set:

- Allow list: command(git), command(python), command(pip), command(pytest), command(black), command(isort), command(mypy)

- Deny list: command(rm -rf), command(curl | sh)

# 4. How to Use Antigravity for Every Task

Follow this exact workflow for each of your tasks. Never skip steps.

| Step | Action | Details |
| --- | --- | --- |
| 1 | Read the task | Read the task section in PLAN.md + the matching prompt in PROMPT_FOR_ANTIGRAVITY.md |
| 2 | Open Antigravity | Start in Plan Mode — NOT Code Mode yet |
| 3 | Paste the prompt | Copy the exact prompt from PROMPT_FOR_ANTIGRAVITY.md Section 3 for your task |
| 4 | Review the plan | Read Antigravity's implementation plan carefully. Add requirements if anything is missing. Reference AI_RULES.md |
| 5 | Approve → Code Mode | Once plan looks right, approve it and switch to Code Mode |
| 6 | Monitor progress | Watch as artifacts appear. Ask for corrections if something looks wrong |
| 7 | Run tests locally | Run: pytest tests/test_<module>.py -v — do not trust agent's self-report |
| 8 | Check coverage | Run: pytest --cov=src.<module> --cov-fail-under=80 |
| 9 | Type check | Run: mypy src/<module>.py --strict |
| 10 | Format check | Run: black --check src/<module>.py && isort --check-only src/<module>.py |
| 11 | Commit & PR | Commit with proper format. Create PR for Developer B to review. |

Golden Rule NEVER skip Plan Mode review. If tests fail after Antigravity says 'Done', paste the exact error back and say: 'Fix this test failure. Do not change unrelated code.'

# 5. Your Task Details (Week by Week)

## WEEK 1 — Foundation

Goal: Working config system, structured logger, and first successful browser scrape.

### Task 3: Configuration System

| Priority | P0 — Must complete before any other code |
| --- | --- |
| Depends on | Task 2 (Virtual Env) — completed by Developer B |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 1 → Task 1.3 |
| Your branch | dev-a/week1-config |

What Antigravity must build for you:

- src/config_loader.py — Pydantic v2 ConfigSchema with nested models: RateLimitConfig, PathsConfig, ComplianceConfig, BrowserConfig, APIConfig, LoggingConfig

- config/settings.yaml — all default values documented

- config/.env.example — all required environment variable names

- config/targets.csv — template with headers: username, url, consent_status, notes

- tests/test_config_loader.py — ≥80% coverage

Verification commands (run these yourself after Antigravity finishes):

Verify Task 3 python -c "from src.config_loader import load_config; c = load_config(); print(c.rate_limit.requests_per_hour)" pytest tests/test_config_loader.py -v --cov=src.config_loader --cov-fail-under=80

### Task 4: Structured Logger

| Priority | P0 — All modules depend on this |
| --- | --- |
| Depends on | Task 3 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 1 → Task 1.4 |
| Your branch | dev-a/week1-logger |

What Antigravity must build for you:

- src/logger.py — configure_logging() with structlog JSON renderer (production) and console renderer (development)

- Three log files in data/logs/: app.log (7-day rotation), error.log (30-day), audit.log (never auto-delete)

- Context binding: run_id, target, phase

- tests/test_logger.py — verifies JSON output format and log file creation

Verify Task 4 python -c "from src.logger import get_logger; logger = get_logger(); logger.info('test_event', key='value')" pytest tests/test_logger.py -v

### Task 5: First Browser Worker

| Priority | P0 — Core scraping engine |
| --- | --- |
| Depends on | Tasks 3, 4 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 1 → Task 1.5 |
| Your branch | dev-a/week1-browser |

What Antigravity must build for you:

- src/browser_worker.py — BrowserWorker class with extract_public_profile(username) → ProfileSchema

- Playwright sync API: headless Chromium, viewport 1280x800, Accept-Language header, 3-second wait

- Primary: page.evaluate() JSON extraction. Fallback: CSS selector extraction

- browser.close() in finally block — REQUIRED by AI_RULES Rule 3

- src/schemas.py — ProfileSchema (if not already done by Dev B in Task 7)

- tests/test_browser_worker.py — mocked Playwright tests

Verify Task 5 python -c "from src.browser_worker import BrowserWorker; from src.config_loader import load_config; bw = BrowserWorker(load_config()); print('BrowserWorker ready')" pytest tests/test_browser_worker.py -v

CHECKPOINT After Task 5, test a REAL Instagram public profile (any public account). If it fails, debug before asking Dev B to start Task 7.

## WEEK 2 — Core Pipeline

Goal: Rate limiter, parser, normalizer — the data quality layer.

### Task 6: Rate Limiter & Circuit Breaker

| Priority | P0 — Mandatory per AI_RULES Rule 7 |
| --- | --- |
| Depends on | Task 5 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 2 → Task 2.1 |
| Your branch | dev-a/week2-rate-limiter |

What Antigravity must build for you:

- src/rate_limiter.py — LeakyBucket class (20 req/hour default, jitter 0.5–1.5x)

- CircuitBreaker class — states: CLOSED → OPEN (5 failures) → HALF-OPEN (1h cooldown) → CLOSED

- DailyCap class — hard stop at 50 req/day

- exponential_backoff() function — base * 2^attempt, 3 retries max

- All timing uses async/await (asyncio.sleep) — AI_RULES Rule 12

- tests/test_rate_limiter.py — state machine tests with mocked time, ≥80% coverage

Verify Task 6 pytest tests/test_rate_limiter.py -v --cov=src.rate_limiter --cov-fail-under=80

### Task 9: Parser

| Priority | P0 — Converts raw data to structured form |
| --- | --- |
| Depends on | Tasks 7, 8 (Dev B) |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 2 → Task 2.4 |
| Your branch | dev-a/week2-parser |

What Antigravity must build for you:

- src/parser.py — Parser class with parse_api_response(), parse_browser_response(), parse_post_data()

- _parse_count() — handles '1.2k', '3.4M', '5,678' formats

- _parse_timestamp() — handles Instagram timestamp formats

- tests/test_parser.py — sample JSON data tests

- tests/fixtures/ — sample JSON fixtures for testing

Verify Task 9 pytest tests/test_parser.py -v --cov=src.parser --cov-fail-under=80

### Task 10: Normalizer

| Priority | P0 — Data cleaning + PII stripping |
| --- | --- |
| Depends on | Task 9 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 2 → Task 2.5 |
| Your branch | dev-a/week2-normalizer |

What Antigravity must build for you:

- src/normalizer.py — Normalizer class with normalize_profile() and normalize_posts()

- _strip_pii() — regex removal: emails r'[\w.-]+@[\w.-]+\.\w+', phones r'\+?\d[\d\s-]{7,}\d', URLs

- _hash_username() — SHA-256: hashlib.sha256(username.encode()).hexdigest()

- Engagement rate calculation: (likes + comments) / followers

- tests/test_normalizer.py — PII removal verification tests

- tests/fixtures/pii_samples.json — test data with real-looking PII

Verify Task 10 pytest tests/test_normalizer.py -v --cov=src.normalizer --cov-fail-under=80

### Task 12: Main Orchestrator — run.py (SHARED WITH DEV B)

This task is built together. Dev B connects storage; you connect rate limiter, parser, normalizer. Coordinate on the same branch or both review the PR.

Coordination Point Meet with Dev B when both Tasks 11 and 10 are done. Build run.py together or divide: you take the target-processing loop, Dev B takes the CLI args and storage calls.

## WEEK 3 — Compliance & Robustness

Goal: PII compliance engine. You own this module entirely.

### Task 13: PII Stripper & Compliance Engine

| Priority | P0 — AI_RULES Rules 9, 10 — CRITICAL severity |
| --- | --- |
| Depends on | Task 12 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 3 → Task 3.1 |
| Your branch | dev-a/week3-compliance |

What Antigravity must build for you:

- src/compliance.py — 5 classes: PIIStripper, ConsentTracker, RetentionEnforcer, ExportController, AuditGenerator

- PIIStripper.strip_bio() — removes emails, phones, URLs using regex

- PIIStripper.hash_username() — SHA-256 deterministic hash

- RetentionEnforcer.enforce_retention() — deletes raw JSON older than N days, returns deletion log

- AuditGenerator.generate_report() — produces compliance_report_{date}.md

- tests/test_compliance.py — PII removal, retention, consent checking, ≥80% coverage

Verify Task 13 pytest tests/test_compliance.py -v --cov=src.compliance --cov-fail-under=80 python -c "from src.compliance import AuditGenerator; print('Compliance ready')"

### Task 15: Integration Tests (SHARED WITH DEV B)

Both of you write integration tests together in Week 3 Day 3–4. Your focus: test the data pipeline — rate limiting enforcement, PII compliance checks, audit log verification.

## WEEK 4 — Advanced Features

### Task 16: Post Extraction & Engagement Metrics

| Priority | P1 — Extends browser worker |
| --- | --- |
| Depends on | Tasks 13, 15 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 4 → Task 4.1 |
| Your branch | dev-a/week4-posts |

What Antigravity must build for you:

- Extend src/browser_worker.py: extract_posts(username, limit=10) → list[PostSchema]

- extract_hashtags(caption) — regex: #\w+

- Update src/parser.py to handle post data structures

- Update src/normalizer.py: engagement_rate = (likes + comments) / followers

- Update src/storage.py: save posts with profile_id foreign key

- tests/test_posts.py — post extraction tests with sample data

Verify Task 16 pytest tests/test_posts.py -v

### Task 18: Jupyter Notebooks (SHARED WITH DEV B)

Both of you create the 3 analysis notebooks together. Your focus is notebooks 01 (exploratory) and 03 (compliance report).

## WEEK 5 — Polish & Documentation

### Task 19: README & Documentation

| Priority | P0 — Required for academic reproducibility |
| --- | --- |
| Depends on | Task 18 |
| Prompt to use | PROMPT_FOR_ANTIGRAVITY.md → Phase 5 → Task 5.1 |
| Your branch | dev-a/week5-readme |

What Antigravity must build for you:

- Complete README.md — Title + badges, Overview, Features, Architecture diagram (ASCII), Installation, Configuration, Usage, Testing, Compliance, Citation, License

- All public methods have Google-style docstrings

- Architecture diagrams showing data flow

Verify Task 19 pydoc src.browser_worker # Should show docstrings # Read README.md and verify all sections are present

### Task 20: Final Verification (SHARED WITH DEV B)

### Task 21: End-to-End Test Run (SHARED WITH DEV B)

### Task 22: Compliance Report & Release (SHARED WITH DEV B)

These three final tasks are done together. See the Shared Tasks section at the end of this document.

# 6. Your Per-Task Quality Checklist

Before you create a PR for every task you complete, run through this checklist:

| ☐ | Check | Command |
| --- | --- | --- |
| ☐ | Tests pass | pytest tests/test_<module>.py -v |
| ☐ | Coverage ≥80% | pytest --cov=src.<module> --cov-fail-under=80 |
| ☐ | Type check passes | mypy src/<module>.py --strict |
| ☐ | Formatting clean | black --check src/<module>.py |
| ☐ | Import order clean | isort --check-only src/<module>.py |
| ☐ | No print() statements | grep -n 'print(' src/<module>.py # Must return nothing |
| ☐ | No credentials in code | git-secrets --scan |
| ☐ | No Optional[] usage | grep -n 'Optional\[' src/<module>.py # Must return nothing |
| ☐ | No 'requests' import | grep -n 'import requests' src/<module>.py # Must return nothing |
| ☐ | Docstrings on all public methods | pydoc src.<module> |
| ☐ | Commit message format correct | feat(scope): description [#N] |

# 7. Shared Tasks (Do These With Developer B)

These tasks require both of you to be in sync. Coordinate via your check-in schedule.

| Task | Week | Your Contribution | Dev B's Contribution |
| --- | --- | --- | --- |
| 12 | Week 2 | Rate limiter + parser + normalizer integration into run.py loop | Storage + Router + CLI args integration |
| 15 | Week 3 | Pipeline data flow tests, compliance integration tests | Error handling tests, resume logic tests |
| 18 | Week 4 | Notebooks 01 (Exploratory) and 03 (Compliance) | Notebook 02 (Engagement Metrics) |
| 20 | Week 5 | Run mypy, flake8, coverage checks across all your modules | Run mypy, flake8, coverage across Dev B's modules |
| 21 | Week 6 | Monitor the test run, verify SQLite data quality | Set up test targets.csv, verify log output |
| 22 | Week 6 | Verify compliance report content | Generate CHANGELOG, tag release, clean repo |

# 8. Troubleshooting & Recovery

| Problem | What To Do |
| --- | --- |
| Antigravity fails a test and says it's done | Paste the exact error back: 'Fix this test failure. Do not change unrelated code.' |
| Agent uses requests instead of httpx | Stop. Reference AI_RULES Rule 4. Ask agent to rewrite using httpx.AsyncClient |
| Agent uses Optional[] instead of str ¦ None | Stop. Reference AI_RULES Rule 1. Ask agent to use Python 3.10+ union syntax |
| Agent uses print() instead of logger | Stop. Reference AI_RULES Rule 6. Ask agent to replace with structlog |
| Browser worker can't extract profile | Check if Instagram changed their DOM. Ask agent: 'Update CSS selectors using page.evaluate() fallback' |
| Coverage is below 80% | Ask agent: 'Add unit tests to bring coverage of src.<module> above 80%. Do not change source code.' |
| Agent gets stuck / loops | Cancel. Re-read the task. Ask agent to do a smaller sub-task first. |
| mypy fails with many errors | Share exact error output. Ask: 'Fix all mypy strict errors in src/<module>.py one at a time.' |

# 9. Phase Gate Checklists

Complete these before advancing to the next phase. Both Dev A and Dev B must sign off.

## Gate 1: Foundation → Core Pipeline (after Week 1)

- Can load config and print it: python -c "from src.config_loader import load_config; print(load_config())"

- Can extract 1 real Instagram profile successfully

- Logger writes JSON to file correctly

- All Tasks 1–5 have tests passing at ≥80% coverage

## Gate 2: Core Pipeline → Compliance (after Week 2)

- Full pipeline runs on 5 targets end-to-end: python run.py

- Data present in SQLite, JSON, and CSV formats

- Rate limiting enforced — check request timestamps in logs

- All Tasks 6–12 tests passing at ≥80% total coverage

## Gate 3: Compliance → Advanced (after Week 3)

- Usernames are hashed in the database (no plaintext)

- No PII in stored data — emails and phones stripped from bios

- Audit logs complete with all required fields

- Raw data retention auto-delete verified

- Integration tests passing

# 10. Quick Reference

| Reference | Location |
| --- | --- |
| Your task prompts | PROMPT_FOR_ANTIGRAVITY.md → Section 3 (Task 1.3, 1.4, 1.5, 2.1, 2.4, 2.5, 3.1, 4.1, 5.1) |
| Full task specs | PLAN.md → Tasks 3, 4, 5, 6, 9, 10, 13, 16, 19 |
| Module design | ARCHITECTURE.md → Section 2 |
| Coding rules | AI_RULES.md — read before every PR review |
| Feature scope | PRD.md → Section 3 (what's P0/P1/P2) |
| Dev B's tasks | See DEVELOPER_B_TASKS.docx |
| Daily check-in | 5-minute Discord/Slack sync every day |
| Weekly sync | Video call every Sunday — review progress, plan next week |

Remember One task at a time in Antigravity. Never ask it to do multiple tasks in one session. Slow and correct beats fast and broken.