PROJECT_GUIDE.docx - EduIG-Pipeline Developer Handbook

For You and Your Friend: How to Build This Project Together

Version: 1.0
Date: 2026-05-31
Team: 2 Developers (You + Friend)
Timeline: 6 Weeks (Part-time)
Tool: Google Antigravity (Agent-First IDE)

TABLE OF CONTENTS

- Project Overview

- What You Need to Give Antigravity

- Team Setup & Collaboration

- How to Use the 5 Documents

- Antigravity Setup Checklist

- Phase-by-Phase Execution Guide

- Troubleshooting Common Issues

- APIs & Credentials You Need

- Compliance Checklist

- Final Delivery Checklist

1. PROJECT OVERVIEW

What Are You Building?

EduIG-Pipeline is a free, student-friendly Instagram data acquisition system for academic research. It extracts public Instagram profile data using: - Playwright (browser automation) for public profiles - Meta Graph API (optional, for consented accounts) - SQLite for storage, with full audit trails

Why This Project?

- Learn data engineering, web scraping ethics, and compliance

- Zero cost (open-source tools only)

- Academic research ready (IRB-friendly)

- Production-grade habits for your resume

What You are NOT Building

- A commercial scraping tool

- A system that bypasses authentication

- A distributed/cloud-scale architecture

- A real-time monitoring dashboard

2. WHAT YOU NEED TO GIVE ANTIGRAVITY

Documents to Upload (ALL 5)

| # | Document | File Name | Purpose |
| --- | --- | --- | --- |
| 1 | Product Requirements | PRD.md | What the app is/is not, features, success metrics |
| 2 | Technical Architecture | ARCHITECTURE.md | System design, modules, data flow, tech stack |
| 3 | AI Rules | AI_RULES.md | Non-negotiable coding rules for the agent |
| 4 | Implementation Plan | PLAN.md | 6-week roadmap, tasks, risks, milestones |
| 5 | Antigravity Prompt | PROMPT_FOR_ANTIGRAVITY.md | How to instruct Antigravity step-by-step |

How to Give Documents to Antigravity

- Open Antigravity IDE

- Create a new workspace: EduIG-Pipeline

- Create a folder: docs/ in the workspace root

- Upload all 5 .md files into docs/

- Tell Antigravity: Read all documents in the docs/ folder before starting any work

Skills to Copy Into Antigravity

Copy these skill folders from the system into your workspace at .agents/skills/:

| Skill | Why You Need It |
| --- | --- |
| web-scraper | Playwright scraping patterns, DOM extraction, rate limiting |
| bash-scripting | Setup scripts, environment configuration |
| api-patterns | HTTP client design, REST API best practices |
| workflow-automation | Agent orchestration, task sequencing |

How to copy:

# In your terminal (or ask Antigravity to do it)
cp -r /app/.agents/skills/web-scraper .agents/skills/
cp -r /app/.agents/skills/bash-scripting .agents/skills/
cp -r /app/.agents/skills/api-patterns .agents/skills/
cp -r /app/.agents/skills/workflow-automation .agents/skills/

3. TEAM SETUP & COLLABORATION

Developer A (You) Responsibilities

| Week | Primary Focus |
| --- | --- |
| 1 | Config system, Logger, Playwright setup |
| 2 | RateLimiter, Parser, Storage |
| 3 | PII Stripper, Retention, Audit |
| 4 | Post extraction, Hashtags, Engagement metrics |
| 5 | README, Diagrams, Coverage |
| 6 | Analysis, Visualizations, Methodology write-up |

Developer B (Your Friend) Responsibilities

| Week | Primary Focus |
| --- | --- |
| 1 | Git setup, targets.csv, README skeleton |
| 2 | Router, Normalizer, Schemas |
| 3 | Error handling, Resume, Tests |
| 4 | API worker, OAuth, Notebooks |
| 5 | CONTRIBUTING.md, Type hints, Demo |
| 6 | Methodology, Compliance audit, Presentation |

Collaboration Points

| When | What to Do |
| --- | --- |
| Daily | Quick Discord/Slack check-in (5 min) |
| Every Sunday | Video call: review progress, plan next week |
| Before merging | Other person reviews PR |
| When stuck | Pair program via screen share |
| Before Phase change | Both review completed phase together |

Git Branching Strategy

main (protected, only merge via PR)
  |
  +-- dev-a/week1-config (Your branches)
  +-- dev-a/week2-storage
  |
  +-- dev-b/week1-setup (Friend's branches)
  +-- dev-b/week2-schemas

Rules: - Never commit directly to main - Create PR for every feature - Other person MUST review before merge - Use commit format: feat(scope): description [#issue]

4. HOW TO USE THE 5 DOCUMENTS

Document 1: PRD.md

When to use: - Before starting ANY task, check: Is this in scope per PRD? - When arguing about features: PRD says this is P0/P1/P2 - When writing tests: PRD success metrics define our test criteria

Key sections: - Section 1.2: What the project IS NOT (scope guard) - Section 3: Feature specs with acceptance criteria - Section 4: Success metrics (your test targets) - Section 5: Constraints (your design boundaries)

Document 2: ARCHITECTURE.md

When to use: - When designing a new module: Which layer does this belong to? - When reviewing code: Does this follow the data flow in Section 3? - When adding dependencies: Is this in the approved tech stack?

Key sections: - Section 2: Module breakdown (your implementation guide) - Section 3: Data flow diagrams (trace bugs through the system) - Section 4: Tech stack (what you can/can’t use) - Section 5: File structure (where to put new code)

Document 3: AI_RULES.md

When to use: - When Antigravity writes code: Does this follow Rule #? - When reviewing PRs: Check against all 15 rules - When adding new tech: Is this in the Required or Forbidden list?

Critical rules to enforce: - Rule 1: Python 3.10+ only - Rule 3: Playwright only (no Selenium) - Rule 7: Rate limiting is mandatory - Rule 8: No credentials in code - Rule 9: PII must be stripped - Rule 10: Raw data auto-deletes after 7 days

Document 4: PLAN.md

When to use: - Every Sunday planning call: What phase are we in? What is next? - When estimating work: PLAN says this task is 3 hours - When behind schedule: Which tasks can we defer per priority?

Key sections: - Section 2: Feature list by phase (your weekly todo) - Section 4: Risk table (what might go wrong) - Section 5: Milestones (your deadlines) - Section 6: Team coordination (who does what)

Document 5: PROMPT_FOR_ANTIGRAVITY.md

When to use: - EVERY time you start a new task in Antigravity - Copy the relevant prompt from Section 3 - Paste into Antigravity’s Plan Mode - Review the implementation plan before approving

How to use: 1. Identify current phase and task from PLAN.md 2. Find matching prompt in PROMPT_FOR_ANTIGRAVITY.md Section 3 3. Copy prompt into Antigravity 4. Add any project-specific context 5. Start in Plan Mode, review, then Code Mode

5. ANTIGRAVITY SETUP CHECKLIST

Before First Task

- ☐ Install Antigravity from antigravity.google/download

- ☐ Sign in with Google account

- ☐ Create workspace: EduIG-Pipeline

- ☐ Install Chrome extension (for browser agent)

- ☐ Upload all 5 documents to docs/ folder

- ☐ Copy 4 skills to .agents/skills/

- ☐ Create rule files in .agents/rules/ (see PROMPT Section 1)

- ☐ Create workflow files in .agents/workflows/ (see PROMPT Section 1)

- ☐ Set agent mode to Review-driven (Settings -> Agent -> Permissions)

- ☐ Configure allow list: command(git), command(python), command(pip), command(pytest), command(black), command(isort), command(mypy)

- ☐ Configure deny list: command(rm -rf), command(curl | sh)

Per Task

- ☐ Read relevant sections from PRD, ARCHITECTURE, AI_RULES

- ☐ Copy prompt from PROMPT_FOR_ANTIGRAVITY.md

- ☐ Start Antigravity in Plan Mode

- ☐ Review implementation plan (add comments if needed)

- ☐ Approve plan -> switch to Code Mode

- ☐ Monitor progress, review artifacts

- ☐ Run tests locally

- ☐ Commit with proper format

- ☐ Create PR for other person to review

6. PHASE-BY-PHASE EXECUTION GUIDE

WEEK 1: FOUNDATION

Goal: Repository, environment, configuration, first scrape.

Day 1-2: - Developer A: Set up Antigravity workspace, upload documents - Developer B: Create GitHub repo, add both as collaborators - Both: Install Python 3.10+, create virtualenv, install dependencies

Day 3-4: - Developer A: Build config loader (Task 1.3) - Developer B: Set up logger + first browser worker (Tasks 1.4, 1.5) - Both: Test config system and single profile extraction

Day 5: - Both: Review Week 1 work - Test extraction on 5 public profiles - Document any issues - Plan Week 2

Sunday Check: - Can you run: python -c “from src.config_loader import load_config; print(load_config())”? - Can you extract one profile and see the output? - Is Git repo clean with proper commits?

WEEK 2: CORE PIPELINE

Goal: Full pipeline with routing, rate limiting, parsing, storage.

Day 1-2: - Developer A: RateLimiter + Circuit Breaker (Task 2.1) - Developer B: Router + Schemas (Tasks 2.2, 2.3)

Day 3-4: - Developer A: Parser + Normalizer (Tasks 2.4, 2.5) - Developer B: SQLite Storage (Task 2.6)

Day 5: - Both: Connect everything in run.py (Task 2.7) - Run full pipeline on 5 test targets - Debug any integration issues

Sunday Check: - Does python run.py process targets.csv end-to-end? - Is data in SQLite, JSON, and CSV? - Do tests pass with 80%+ coverage?

WEEK 3: COMPLIANCE & ROBUSTNESS

Goal: Production-grade compliance, error handling, testing.

Day 1-2: - Developer A: PII Stripper + Consent Tracker (Task 3.1) - Developer B: Error handling + Resume + Dry-run (Task 3.2)

Day 3-4: - Both: Write integration tests (Task 3.3) - Test compliance rules - Verify audit logs

Day 5: - Run full pipeline on 20 profiles - Generate compliance report - Fix any issues

Sunday Check: - Are usernames hashed in the database? - Are emails/phones removed from bios? - Does raw data auto-delete after 7 days? - Are audit logs complete?

WEEK 4: ADVANCED FEATURES

Goal: Post extraction, engagement metrics, API worker, notebooks.

Day 1-2: - Developer A: Post extraction + hashtags + engagement (Task 4.1) - Developer B: Graph API worker + OAuth (Task 4.2)

Day 3-4: - Both: Create Jupyter notebooks (Task 4.3) - Test notebooks with collected data

Day 5: - Run full collection on 50 profiles - Verify data quality in notebooks

Sunday Check: - Can you extract posts and calculate engagement rates? - Do notebooks load and visualize data? - Is API worker functional (if OAuth available)?

WEEK 5: POLISH & DOCUMENTATION

Goal: Professional documentation, testing coverage, demo.

Day 1-2: - Developer A: README + Architecture diagrams (Task 5.1) - Developer B: CONTRIBUTING.md + Type hints + Demo (Task 5.1)

Day 3-4: - Both: Final verification (Task 5.2) - Fix any remaining issues - Record demo video

Day 5: - Final test run on 50 profiles - Generate final compliance report - Tag release: git tag v1.0

Sunday Check: - Is README clear enough for a stranger to replicate? - Is test coverage >=80%? - Does the demo video show the full pipeline?

WEEK 6: RESEARCH & ANALYSIS

Goal: Apply pipeline to actual research question.

Day 1-2: - Both: Define research question with advisor - Curate final target list

Day 3-4: - Run full data collection - Clean and validate dataset

Day 5-7: - Statistical analysis in notebooks - Generate visualizations - Write methodology section - Final compliance audit

Sunday Check: - Do you have research insights? - Are visualizations publication-ready? - Is all PII removed from shared materials?

7. TROUBLESHOOTING COMMON ISSUES

Issue: Playwright Installation Fails

Symptom: playwright install chromium fails
Fix:

# Ubuntu/Debian
sudo apt-get install libnss3 libatk-bridge2.0-0 libxcomposite1

# macOS
brew install --cask chromium

# Then retry
playwright install chromium

Issue: Instagram Blocks Your IP

Symptom: 429 Too Many Requests or CAPTCHA
Fix: 1. Reduce requests_per_hour to 10 in settings.yaml 2. Increase base_delay to 10 seconds 3. Wait 24 hours before next run 4. Use university VPN or different network 5. Check if you are on campus Wi-Fi (often whitelisted)

Issue: SQLite Database Locked

Symptom: sqlite3.OperationalError: database is locked
Fix:

# In storage.py, ensure WAL mode
conn.execute("PRAGMA journal_mode=WAL")
conn.execute("PRAGMA synchronous=NORMAL")
# Close connections after every write

Issue: Tests Fail on Friend’s Machine

Symptom: Tests pass for you but not friend
Fix: 1. Check Python version: python –version (must be 3.10+) 2. Check virtualenv is activated 3. Reinstall dependencies: pip install -r requirements.txt 4. Run playwright install chromium again 5. Check .env file exists with correct values

Issue: Antigravity Generates Wrong Code

Symptom: Agent uses Selenium instead of Playwright
Fix: 1. Remind agent: Rule 3 says Playwright ONLY 2. Point to .agents/rules/eduig-code-style.md 3. Reject the artifact and ask agent to fix 4. If persistent, switch to Claude Opus 4.6 model

Issue: Pydantic v2 Errors

Symptom: ValidationError or ConfigError
Fix: 1. Ensure pydantic>=2.0.0 in requirements.txt 2. Use model_validator instead of root_validator 3. Use field_validator instead of validator 4. Check field types match actual data

8. APIs & CREDENTIALS YOU NEED

Required (No Sign-up Needed)

| Service | What For | Cost | Setup |
| --- | --- | --- | --- |
| Python 3.10+ | Runtime | Free | python.org |
| Playwright | Browser automation | Free | pip install + playwright install |
| SQLite | Database | Free | Built into Python |
| structlog | Logging | Free | pip install |
| pandas/polars | Data analysis | Free | pip install |

Optional (For Advanced Features)

| Service | What For | Cost | Setup Steps |
| --- | --- | --- | --- |
| Meta Graph API | Consented account data | Free tier | 1. Go to developers.facebook.com 2. Create app 3. Add Instagram Basic Display 4. Get Client ID + Secret 5. Generate access token |
| GitHub | Code hosting | Free for students | 1. github.com/join 2. Verify student status for Student Pack 3. Create private repo |
| Jupyter | Notebooks | Free | pip install jupyter |

What You DON’T Need

- Paid proxies (Bright Data, Oxylabs)

- Commercial scraping APIs (Apify, ScrapingBee)

- Cloud hosting (AWS, GCP, Azure)

- Database servers (PostgreSQL, MongoDB Atlas)

Environment Variables Template

Create config/.env (NEVER commit this file):

# Optional: Meta Graph API (only if using consented accounts)
INSTAGRAM_CLIENT_ID=your_client_id_here
INSTAGRAM_CLIENT_SECRET=your_client_secret_here
INSTAGRAM_ACCESS_TOKEN=your_token_here

# Optional: Proxy (if university requires)
HTTP_PROXY=http://proxy.university.edu:8080
HTTPS_PROXY=http://proxy.university.edu:8080

# Development
DEBUG=false
LOG_LEVEL=INFO

9. COMPLIANCE CHECKLIST

Before First Run

- ☐ IRB/ethics approval obtained (or using public data only)

- ☐ targets.csv contains only public profiles OR consent documented

- ☐ settings.yaml has require_consent: true if needed

- ☐ .env file created and gitignored

- ☐ Team understands data minimization principle

After Every Run

- ☐ Check audit log exists and is complete

- ☐ Verify no raw usernames in processed data

- ☐ Verify no emails/phones in stored bios

- ☐ Confirm raw JSON will auto-delete per retention policy

- ☐ Document any anomalies or failures

Before Sharing Results

- ☐ All usernames hashed or removed

- ☐ No PII in visualizations or reports

- ☐ Only aggregated statistics shared

- ☐ Raw data deleted (if past retention period)

- ☐ Compliance report generated

Academic Integrity

- ☐ Cite this tool in methodology section

- ☐ Document rate limits and data collection period

- ☐ Acknowledge Instagram ToS limitations

- ☐ State data deletion timeline

- ☐ Make code available (without credentials)

10. FINAL DELIVERY CHECKLIST

Code Deliverables

- ☐ All source code in Git repository

- ☐ requirements.txt with pinned versions

- ☐ setup.sh script works on both machines

- ☐ All tests pass (pytest –cov=src –cov-fail-under=80)

- ☐ mypy strict passes (mypy src/ –strict)

- ☐ black + isort formatting applied

- ☐ No secrets in code (run git-secrets –scan)

Documentation Deliverables

- ☐ README.md complete and clear

- ☐ CONTRIBUTING.md for team coordination

- ☐ Inline docstrings on all public methods

- ☐ Architecture diagrams in README

- ☐ Analysis notebooks with explanations

Data Deliverables

- ☐ Collected dataset (anonymized)

- ☐ Compliance report

- ☐ Audit logs

- ☐ Methodology documentation

Presentation Deliverables

- ☐ Demo video (2-3 minutes)

- ☐ Slides showing architecture and results

- ☐ Live demo capability (if presenting)

APPENDIX A: QUICK REFERENCE COMMANDS

# Setup
python -m venv venv
source venv/bin/activate  # Windows: venv\Scripts\activate
pip install -r requirements.txt
playwright install chromium

# Configuration
cp config/.env.example config/.env
# Edit config/.env and config/settings.yaml

# Run
python run.py                          # Single run
python run.py --dry-run               # Validate without scraping
python run.py --resume run_001        # Resume interrupted run
python run.py --export-csv            # Export existing data

# Test
pytest                                  # Run all tests
pytest --cov=src --cov-fail-under=80  # With coverage
pytest -v                               # Verbose output
pytest tests/test_specific.py           # Single test file

# Quality
black src/                              # Format code
isort src/                              # Sort imports
mypy src/ --strict                      # Type checking
flake8 src/ --max-line-length=100       # Linting

# Git
git checkout -b dev-a/feature-name      # New branch
git add .
git commit -m "feat(scope): description [#issue]"
git push origin dev-a/feature-name
git checkout main
git pull origin main
git merge dev-a/feature-name

APPENDIX B: USEFUL RESOURCES

| Resource | URL | Purpose |
| --- | --- | --- |
| Playwright Docs | playwright.dev/python/docs/intro | Browser automation reference |
| Pydantic v2 Docs | docs.pydantic.dev/latest/ | Data validation patterns |
| Meta Graph API | developers.facebook.com/docs/instagram-basic-display-api | Official API docs |
| structlog Docs | structlog.org | Structured logging guide |
| pytest Docs | docs.pytest.org | Testing patterns |
| Antigravity Guide | antigravity.google/docs | IDE features and workflows |

End of PROJECT_GUIDE